|  |  |  |  |
| --- | --- | --- | --- |
| Name of Course | **SOFTWARE PROJECT MANAGEMENT** | Course Code | **CSEB4213** |
| Lecturer | **YUNUS YUSOFF, Assoc. Prof. Ts. Dr.** | Semester | **SEM 1 2023/2024** |

**LAB PROJECT – Part 1**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Group No.: 05**  **Group Name: 05**  **Section: 01A** | | | | |
| **#** | **SeqNo** | **ID** | **Name** | **Contribution %** |
| 1 | A09 | SW01081683 | Faiz Yusuff Bin Mohd Nasir | 100 |
| 2 | A07 | SW01080774 | Anishah Hawa binti Zailan | 100 |
| 3 | A15 | SW01082008 | Muhamad Zakwan b Mansor | 100 |
| 4 | A28 | SW01083153 | Wan Nurul Ashiqin Binti MD Saibani | 100 |
| 5 | A22 | SW01083169 | Nur Irnie Hakimie Binti Suhaimi | 100 |

|  |  |
| --- | --- |
| **Assessment Name** | Lab Project – Part 1 |
| **Course Outcomes** | CO 3: Apply appropriate techniques and methodologies to plan and manage software project.  CO 4: Work effectively as part of a software development project team |

Provide answers for the below questions. Use red color font for the provided answers.

2. When is the project completion date? [1 pt]

25/07/2024

3. How long is the duration of the project? [1 pt]

138 days

4a. Which main task is the longest and which main task is the shortest? [2 pts]

Longest: Task D (implementation) Shortest: Task G (Project Closing)

4b. Which subtasks is the longest & which subtask is the shortest? [2 pts]

Longest: D1 (Programming) Shortest: G1 (Post Implementation Meeting and Closing)

5. List all the tasks on Critical Path, in the correct sequence. [10 pts]

a. Task A1

b. Task A2

c. Task A3

d. Task B1

e. Task C1

f. Task C2

g. Task C3

h. Task D1

i. Task E1

j. Task E2

k. Task E3

l. Task E4

m. Task F1

n. Task F2

o. Task G1

7. When is the project completion date? [1 pt]

25/07/2024

8. How long is the duration of the project? [1 pt]

138 days

---------------------------------------------------------------------------------

Marks will be given by the lecturer for the below submissions.

---------------------------------------------------------------------------------

9. Correctly uploaded Network Diagram. [3 pts]

10. Correctly uploaded Gantt Chart. [3 pts]

11. Correctly uploaded MS Project file. [3 pts]